P1 LAND & PROPERTY MANAGEMENT

Website Project Plan

Competitive Analysis  |  Site Structure  |  SEO Strategy  |  Project Timeline

Serving Upstate South Carolina & Charlotte Region, North Carolina

Prepared by Digital Alchemy  •  June 2026

# Executive Summary

P1 Land & Property Management provides comprehensive land and property care for commercial, industrial, agricultural, and large residential properties (1 acre and larger) across two high-growth markets: Upstate South Carolina (Greenville/Spartanburg corridor) and the greater Charlotte, North Carolina region.

This document provides a complete website project plan including:

- Competitive landscape analysis for both markets

- Recommended website structure and sitemap

- SEO and keyword strategy targeting high-intent commercial buyers

- Phased development timeline with milestones

The objective is a professional, lead-generating website that positions P1 as the go-to contractor for large-acreage property work — from weekly maintenance contracts to full property reconstruction projects. The website must clearly differentiate P1 from small residential lawn services and attract commercial, agricultural, and industrial clients.

# Competitive Analysis

The following analysis covers the primary competitors in each target market. Understanding their positioning, service breadth, and digital gaps informs P1’s website strategy and key messaging.

## Upstate South Carolina — Greenville / Spartanburg Corridor

| Company | Location | Core Services | Strengths | Website / Digital Gap |
| --- | --- | --- | --- | --- |
| Rock Solid Earthworks | Greenville / Spartanburg area | Land clearing, grading, excavation, drainage, sod, pond clearing | Strong local coverage, full-service earthworks, broad service area | Generic residential focus; no clear commercial/industrial positioning |
| Martin & Son Contracting | Spartanburg, SC | Land clearing, grading, excavation, forestry mulching | 30+ years experience, commercial focus, heavy equipment | Dated website; minimal SEO; weak online lead capture |
| Carolina Grading & Land Clearing | Rutherfordton, NC (serves Greenville/Spartanburg) | Grading, clearing, pond construction, horse arenas, driveways | 30+ years experience, agricultural & equestrian niche | Serves both markets; competes directly on agricultural properties |
| Briggs Dirt Works | Greenville / Spartanburg area | Grading, pond construction, commercial clearing | Low cost positioning; serves Pickens, Greenville, Anderson counties | Very basic web presence; no content marketing or SEO strategy |
| Bailey Grading & Hauling | Upstate SC | Excavating, grading, drainage, land clearing, demolition | Serving region since 2005; multi-county presence | Service-page only site; no blog, no differentiators for large acreage |
| Nat Greene Landscape | Upstate SC | Commercial landscaping, irrigation, drainage, sod, hardscapes | Strong commercial focus; full-service landscape management | Landscaping-first brand; not positioned for heavy earthworks or reconstruction |
| Heritage Landcare | Greenville / Spartanburg | Commercial landscaping, stormwater, pond management, erosion control | Regional brand with broad commercial client base | Landscaping company, not land clearing/reconstruction; different buyer segment |
| Dragonfly Pond Works | Southeast region | Pond & stormwater management, retention pond maintenance | Category leader for pond/waterway management in the Southeast | Specialist only — no land clearing, grading, or turf services |
| Platinum Ponds & Lake Management | Greenville / Charlotte / Asheville | Routine pond management, water quality, aeration | Multi-market presence; strong niche positioning | Pond management only; no earthworks, clearing, or turf |

### Upstate SC Market Opportunity

No single competitor in Upstate SC clearly owns the full-service large-acreage positioning. Most companies are either earthworks specialists (clearing/grading) or landscaping/maintenance companies. P1’s combination of weekly maintenance through full property reconstruction — including drainage, pond management, turf, and trees on properties 1 acre and larger — is a genuine differentiator with no direct competition currently marketing it cohesively online.

## Charlotte Region, North Carolina

| Company | Location | Core Services | Strengths | Website / Digital Gap |
| --- | --- | --- | --- | --- |
| Carolina Grading & Land Clearing | Serves Charlotte metro | Grading, clearing, pond construction, arena development | Covers both Upstate SC and Charlotte; experienced, family-owned | Competes in both markets; established brand P1 must outperform digitally |
| SSD Civil Contractors | Charlotte, NC | Grading, storm drainage, excavating, clearing, forestry mulching | 45+ years experience; commercial/government contracts | Civil contractor positioning; less focus on agricultural/residential acreage |
| Peterson Grading & Excavation | Concord / Charlotte, NC | Site development, land clearing, demolition, drainage, erosion control | Commercial and residential grading specialist | No maintenance contracts; project-only focus — not full-service |
| Tucker Land Development | Concord, NC | Clearing and grading for commercial and residential | Multi-city coverage: Charlotte, Mooresville, Matthews | Limited service breadth; no turf, trees, ponds, or maintenance |
| Lake Norman Excavating | Lake Norman area | Excavating, leveling, grading, drainage | Specialized for Lake Norman waterfront properties | Narrow geographic focus; no maintenance or turf services |
| Smith Grounds Management | Charlotte, NC | Commercial landscaping, grounds management, turf | Strong commercial grounds maintenance positioning | Primarily landscaping/maintenance; no land clearing, grading, or reconstruction |
| MetroGreenscape | Charlotte, NC | Landscaping, commercial lawn care, hardscapes | Strong Charlotte brand; professional website and marketing | Landscaping only; residential-to-commercial but not large acreage earthworks |
| Carolina Iron Clad | Concord, NC | Excavation, land clearing, grading | Family-run; serves central NC | Very limited digital presence; small operation |
| Blythe Farms Construction | Charlotte, NC | Land grading, clearing, site development | Established name in Charlotte construction market | Construction-first brand; limited online content for property maintenance |

### Charlotte Market Opportunity

The Charlotte market is larger and more competitive than Upstate SC, but the same gap exists: no company is marketing a cohesive “full property lifecycle” service — from regular maintenance to large-scale reconstruction — for commercial and agricultural landowners with 1+ acre properties. The Lake Norman and greater Mecklenburg County area have strong demand from high-value rural and semi-rural property owners who need exactly what P1 offers.

## Competitive Summary & P1 Positioning

Based on the analysis above, P1’s competitive position should center on three core differentiators:

- Full-service, single-vendor property management — from weekly turf maintenance to complete property reconstruction, drainage, land clearing, grading, pond and waterway management. No competitor currently markets this end-to-end offering.

- Large-acreage commercial, industrial, and agricultural focus — P1 deliberately targets properties 1 acre and larger, which signals expertise and deters the low-margin small-residential competition that clogs most competitors’ pipelines.

- Dual-market coverage — Serving both Upstate SC and the Charlotte, NC region gives P1 scale and credibility that most local operators cannot claim.

The website must lead with these differentiators on every page. The homepage, service pages, and contact forms should all reinforce that P1 is not a lawn service — it is a full-scope land and property management contractor for serious landowners.

# Website Structure & Sitemap

The recommended site architecture is built for both usability and SEO. Each service has its own dedicated page to capture targeted search traffic. The structure supports future expansion without requiring a rebuild.

## Navigation Structure

- Home

- About Us

- Services

  - Commercial Property Management

  - Industrial & Agricultural Land Maintenance

  - Land Clearing

  - Fine Grading & Site Preparation

  - Drainage Solutions

  - Turf Installation & Seed Planting

  - Tree Services

  - Pond & Waterway Management

  - Property Reconstruction

- Service Areas

  - Upstate South Carolina (Greenville / Spartanburg)

  - Charlotte Region, North Carolina

- Project Gallery

- Testimonials

- Blog / Resources

- Contact / Free Estimate

## Page-by-Page Sitemap

| Page | Purpose | Key Content Elements |
| --- | --- | --- |
| Home | First impression; convert visitors to leads | Hero with clear value proposition, services overview, before/after gallery, dual-market service area map, primary CTA (Free Estimate) |
| About Us | Build trust and credibility | Company story, team, years of experience, licensure/insurance, service area, brand values |
| Commercial Property Mgmt | Target commercial clients | Services for commercial properties, contract maintenance options, site photos, commercial client case studies |
| Industrial & Agricultural | Target industrial/farm landowners | Services for farm, industrial, and rural acreage; equipment overview; before/after photos; acreage capability |
| Land Clearing | Capture clearing search traffic | Service description, forestry mulching, equipment, process, FAQs, CTA |
| Fine Grading & Site Prep | Capture grading/site prep searches | Grading process, drainage prep, before/after photos, commercial and residential acreage use cases |
| Drainage Solutions | Capture drainage problem searches | Types of drainage installed, French drains, retention/detention, before/after, FAQs |
| Turf Installation & Seeding | Capture turf/seed search traffic | Sod vs. seed options, species for SC/NC climate, large-acreage capability, process, FAQs |
| Tree Services | Capture tree care search traffic | Tree management for large properties, clearing vs. preservation, trimming, removal, stump grinding |
| Pond & Waterway Mgmt | Capture pond/waterway searches | Pond maintenance, water quality, shoreline restoration, waterway clearing, before/after photos |
| Property Reconstruction | Capture full-scope project searches | Full property transformation services, erosion repair, complete regrading, drainage overhaul, testimonials |
| Upstate SC Service Area | Local SEO for Greenville/Spartanburg | Coverage map, city list, local credentials, regional project photos, local phone/address |
| Charlotte Region Service Area | Local SEO for Charlotte/Lake Norman | Coverage map, city list, regional project photos, local CTA |
| Project Gallery | Visual proof of work quality | Before/after photos organized by service type; filter by service and market |
| Testimonials | Social proof for conversion | Client reviews by service type, Google review widget, video testimonials if available |
| Blog / Resources | SEO content and thought leadership | How-to articles, seasonal tips, regional content, FAQ posts targeting long-tail keywords |
| Contact / Free Estimate | Lead capture | Form with project type, acreage, service needed, location; phone number prominent; response time promise |

# SEO & Keyword Strategy

The keyword strategy focuses on high-intent, service-specific searches combined with geographic modifiers for both markets. These are buyers actively looking to hire — not casual browsers. P1’s content must intercept these searches at every stage of the buyer journey.

## Primary Target Keywords

These keywords should anchor homepage copy, service page titles, meta descriptions, and H1 headings:

| Keyword / Search Term | Search Intent | Priority |
| --- | --- | --- |
| land clearing Greenville SC | High-intent commercial/residential hire | Tier 1 |
| land clearing Spartanburg SC | High-intent commercial/residential hire | Tier 1 |
| land clearing Charlotte NC | High-intent commercial hire | Tier 1 |
| land grading Greenville SC | High-intent site prep hire | Tier 1 |
| commercial property maintenance Upstate SC | Commercial contract buyer | Tier 1 |
| agricultural land maintenance South Carolina | Farm/rural land owner | Tier 1 |
| drainage solutions Greenville SC | Problem-aware buyer | Tier 1 |
| pond management Greenville SC | Pond owner seeking contractor | Tier 1 |
| pond management Charlotte NC | Pond owner seeking contractor | Tier 1 |
| turf installation Spartanburg SC | Property improvement buyer | Tier 1 |
| sod installation Charlotte NC | Property improvement buyer | Tier 1 |
| fine grading Upstate South Carolina | Developer / landowner | Tier 1 |
| property reconstruction contractor SC | High-value project buyer | Tier 1 |
| large acreage property maintenance SC | Commercial/agricultural owner | Tier 1 |
| excavation contractor Greenville SC | Site prep / development buyer | Tier 2 |
| land clearing near me Greenville | Local high-intent hire | Tier 2 |
| tree clearing and grubbing SC | Land prep buyer | Tier 2 |
| commercial landscape contractor Charlotte | Commercial buyer | Tier 2 |
| erosion control contractor Upstate SC | Problem-solving buyer | Tier 2 |
| waterway clearing and management NC | Agricultural / rural land owner | Tier 2 |
| how to manage a retention pond SC | Research-stage buyer | Tier 3 / Blog |
| best grass for large acreage Carolinas | Research-stage buyer | Tier 3 / Blog |
| land clearing cost per acre South Carolina | Price-researching buyer | Tier 3 / Blog |
| drainage problems on large property SC | Problem-aware research | Tier 3 / Blog |
| preparing land for agricultural use Carolinas | Agricultural land owner | Tier 3 / Blog |

## On-Page SEO Priorities

- Each service page must have a unique H1 containing the primary keyword + geographic modifier

- Meta titles: under 60 characters; format: [Service] [City/Region] | P1 Land & Property Management

- Meta descriptions: under 155 characters; include the primary keyword and a call to action

- Image alt text: descriptive and keyword-rich (e.g., “land clearing Greenville SC commercial property”)

- Schema markup: LocalBusiness, Service, and Review schema on all key pages

- Google Business Profile: separate profiles for Upstate SC and Charlotte NC markets

## Local SEO Strategy

- Create two Google Business Profile listings — one for each market

- Build service-area pages for sub-markets: Greenville, Spartanburg, Anderson, Gaffney (SC); Charlotte, Concord, Mooresville, Lake Norman, Gastonia (NC)

- Acquire citations in Angi, HomeAdvisor, Houzz, and regional agricultural/commercial directories

- Pursue reviews from commercial and agricultural clients on Google; embed on Testimonials page

- Target local backlinks: SC Farm Bureau, Greater Greenville Chamber, Lake Norman Chamber, Charlotte Regional Business Alliance

## Content Marketing (Blog)

A consistent publishing cadence of 2–4 articles per month targeting Tier 3 keywords builds long-term organic authority and positions P1 as a trusted expert in the region. Recommended topic clusters:

- Land Management (clearing, grading, drainage how-tos for large acreage)

- Turf & Planting (seed selection, sodding, seasonal care for Carolinas climate)

- Pond & Waterway (maintenance guides, water quality, shoreline management)

- Project Spotlights (before/after case studies on commercial/agricultural projects)

- Regional Guides (Upstate SC land management tips; Charlotte area seasonal property care)

# Project Timeline & Phases

The recommended build is structured in four phases over approximately 16–20 weeks. Each phase has defined deliverables and sign-off checkpoints to keep the project on track and budget.

| Phase | Duration | Deliverables & Tasks |
| --- | --- | --- |
| Phase 1 — Discovery & Strategy | Weeks 1–2 | Kick-off meeting; finalize service list and target markets; define brand voice and visual identity; compile competitor URLs and messaging audit; finalize keyword targets; agree on sitemap and page structure; set up project management and communication tools |
| Phase 2 — Design & Content | Weeks 3–7 | Logo / brand refinement; homepage wireframe and design mockup for client approval; design all service page templates; write all page copy (homepage, 9 service pages, 2 service area pages, About, Contact); source and organize project photography; write 3 launch blog posts targeting Tier 3 keywords; develop meta titles and descriptions for all pages |
| Phase 3 — Development & SEO Setup | Weeks 8–13 | Build site on WordPress or Webflow (TBD); implement all page designs; integrate contact / estimate form with email notifications; connect Google Analytics 4 and Google Search Console; implement schema markup (LocalBusiness, Service, Review); create and optimize two Google Business Profile listings; submit sitemap to Google; set up call tracking; mobile and speed optimization; cross-browser testing |
| Phase 4 — Launch & Post-Launch | Weeks 14–16 | Final QA and client review; client sign-off; site launch; 301 redirects if replacing existing site; submit Google Business Profile posts for each market; begin citation building in top 20 directories; publish 3 launch blog posts; set up monthly SEO reporting dashboard; train client on content updates and photo uploads |
| Ongoing — Monthly Retainer | Monthly | 2–4 blog posts per month; Google Business Profile management and posts; monthly SEO performance report (rankings, traffic, leads); quarterly keyword and competitor audit; review management and response; ongoing citation cleanup; conversion rate optimization as data accumulates |

## Key Milestones

- Week 2: Strategy and sitemap approved

- Week 5: Homepage design approved

- Week 7: All copy and content delivered for review

- Week 10: Development staging site ready for client review

- Week 13: Final client approval of complete site

- Week 14–16: Site live; Google Business Profiles active; citations submitted

- Month 3: First SEO performance report with ranking baseline

## Technology Recommendations

- CMS: WordPress (with GeneratePress or Kadence theme) or Webflow — both support strong SEO foundations

- Forms: Gravity Forms or Typeform for the estimate request form with conditional logic by service type

- Analytics: Google Analytics 4 + Google Search Console; Hotjar for heatmaps post-launch

- Call Tracking: CallRail to attribute phone leads to specific pages and marketing channels

- SEO Plugin: Rank Math or Yoast SEO for on-page optimization workflows

- Speed: WP Rocket or Perfmatters for caching; WebP images; CDN via Cloudflare

- Hosting: WPEngine, Kinsta, or Cloudways for managed WordPress; Webflow hosting if Webflow is chosen

# Appendix: Competitor Website References

The following competitor websites were reviewed for this analysis. These are recommended references for benchmarking design quality and content depth:

Rock Solid Earthworks — rocksolidearthworks.net

Martin & Son Contracting — martinandsoncontracting.com

Carolina Grading & Land Clearing — carolinagradinglandclearing.com

Nat Greene Landscape — natgreenelandscape.com

SSD Civil Contractors (Charlotte) — ssdcivilcontractors.com

Dragonfly Pond Works — dragonflypondworks.com

Platinum Ponds & Lake Management — platinumlakemanagement.com

Document prepared by Digital Alchemy for P1 Land & Property Management  •  June 2026